## Slide 1: Rhettoric
Team 3 Rhett - Iteration 0
Magnus, Adrian, Xi, Jack, Jianing

## Slide 2: The overall goal
Creating an online learning platform
How can we assess learning?
Issues with older models of scoring

## Slide 3: What is Rhettoric?
Rhettoric is a Rasch-based assessment model
The model takes in user exam data and grades exam performance and relays that information to the examinee and professor

## Slide 4: Related Work
Blackboard
Coursera
Udemy
PearsonVUE

## Slide 5: Who’s this for?
Students
Professors
Self-learners

## Slide 6: Technology
Python, Django, PyIRT, Pandas, NumPy
SQL DB
Git and GitHub

## Slide 7: Requirements
Essential
  Creating exams
  Grading
  Information and Data
Desirable
  Scalability
  Security
Optional
  Graphs
  Other metrics - Scoreboards

## Slide 8: Risks
Resources for analysis
Depreciated models
Needing other languages, R

## Slide 9: Timeline
Iteration
Create IRT model and Test Cases
  Create backend stats model
  60 hours
Receive data from FE
  Communicate needs with FE team and cooperate
  50 hours
Display data and information
  Work with FE team to see how to publish results
  50 hours

## Slide 10: QA Plan
Metric Name | Description
Lines of Code | Number of lines of code in project total
Number of files | How many files are in the project
Number of classes | Number of classes in project

## Slide 11: Thank you!